GROUP LUNCH APP

Feature-Wise Build Roadmap

From Idea to Working Product — 1 to 2 Day Sprint Plan

Product: Group Lunch Ordering — No Chaos

Stack: React, Node.js, Express.js, MongoDB, Python (AI layer)

Total Features: 8 core features across 4 build phases

Sprint Duration: 1–2 days (MVP focus)

Swiggy Integration: Mock data first, real API optionally later

Prepared by: Drashti

Date: May 2026

# 1. Product Overview

Group Lunch App solves one universal office problem: deciding where to order from and collecting everyone's items without the chaos of 10-person group chats. The product has 8 features that take a group from 'what should we eat?' to 'order placed' in under 5 minutes.

The core loop: Organizer starts a session → teammates join via link → everyone submits preferences → AI picks the best restaurant → everyone orders their own item → one cart is built → organizer places the order → everyone tracks delivery.

This roadmap breaks down each feature into: what it does, how to build it, which part of your stack handles it, and which day to build it on in a 1–2 day sprint.

# 2. Tech Stack & Architecture

The full system uses 5 layers. Each layer has a clear responsibility so features don't get tangled during a fast build.

| Layer | Technology | Responsibility | Notes |
| --- | --- | --- | --- |
| Frontend | React.js | Session UI, Preference Form, Menu Picker, Cart View, Tracking Page |  |
| Backend | Node.js + Express.js | REST APIs, Session logic, AI orchestration, WebSocket server |  |
| Database | MongoDB | Sessions, Users, Preferences, Orders, Coupons |  |
| AI Layer | Python (Flask/FastAPI) | Preference aggregation, Restaurant scoring, Dish suggestion, Coupon ranking |  |
| Real-time | Socket.io | Live order tracking broadcast to all session members |  |
| Auth | JWT + UUID links | Organizer login, guest join via session token |  |
| Swiggy Layer | Mock / Scraper (TBD) | Restaurant list, Menu data, Cart build, Coupon list, Order placement |  |

AI layer tip: Use Python for the restaurant-scoring logic (it's 20–30 lines of weighted scoring). Call it from Node.js via a simple REST endpoint. You do NOT need any paid AI API — pure algorithmic scoring works perfectly for an MVP.

# 3. Phase Overview — What Gets Built When

The 8 features are grouped into 4 phases. Complete phases in order since each phase depends on the previous one.

| Phase | Features Built | Tech Used | Deliverable |
| --- | --- | --- | --- |
| Phase 1 (Day 1 AM) | F1: Session creation F2: Preference form submission | React + Node.js + Express + MongoDB | Working session link + form that saves data |
| Phase 2 (Day 1 PM) | F3: AI restaurant picker F4: Menu + item selection | Python (scoring algo) + React menu UI | Top 3 restaurant suggestions + per-person order |
| Phase 3 (Day 2 AM) | F5: Shared cart builder F6: Auto coupon picker | MongoDB aggregation + coupon scoring logic | One unified cart with best coupon applied |
| Phase 4 (Day 2 PM) | F7: Organizer review + place order F8: Live tracking for all | Swiggy mock/API + Socket.io | Full end-to-end order placed + live status |

Each phase produces something you can demo. If time is tight, Phases 1–3 alone make a complete and impressive product — Phase 4 (live tracking) can be added as a bonus.

# 4. Feature-by-Feature Build Plan

| 🔗 Feature 1: Create a Lunch Session — The shareable entry point |  |
| --- | --- |
| What it does | The organizer clicks 'Start Lunch' and gets a unique link (like a Google Meet link). Anyone who opens the link joins the session automatically — no signup needed for teammates. The organizer is identified by a login or simple token. |
| How to build it | 1. Generate a unique session ID (UUID) on the backend when organizer hits POST /sessions. 2. Store session in MongoDB: { sessionId, organizerId, status: 'collecting', members: [], createdAt }. 3. Return the session URL: yourapp.com/session/:sessionId. 4. Frontend React page reads :sessionId from URL, calls GET /sessions/:id, and displays 'Waiting for teammates...' with the share link. |
| Tech stack | Backend: Node.js + Express (POST /sessions, GET /sessions/:id). DB: MongoDB (sessions collection). Frontend: React (CreateSession.jsx, JoinSession.jsx). Session token stored in localStorage for organizer identity. |
| Build day | A working shareable URL that any team member can open to join the session. |
| Output | Day 1 — Morning (1–2 hrs) |

| 📝 Feature 2: Everyone Submits Preferences — Quiet form, no group chat chaos |  |
| --- | --- |
| What it does | Each teammate who joins fills a 30-second form: cuisine preference, dietary restrictions, and budget range. The form is simple and takes no account creation. Once submitted, the organizer sees how many people have filled it in real time. |
| How to build it | 1. React component PreferenceForm.jsx renders the form: cuisine (multi-select), diet (checkboxes: Veg / Jain / No Peanuts), budget (radio: <200 / 200–400 / anything). 2. On submit: POST /sessions/:id/preferences with { memberId, name, cuisine[], diet[], budget }. 3. Backend saves to MongoDB preferences subcollection. 4. Organizer dashboard polls GET /sessions/:id/status to show 'X of Y submitted'. 5. Organizer manually hits 'Find Restaurant' when ready, or set auto-trigger at 100%. |
| Tech stack | Frontend: React (PreferenceForm.jsx, OrganizerDashboard.jsx). Backend: Node.js + Express (POST /sessions/:id/preferences). DB: MongoDB. Real-time count: simple polling every 5s or Socket.io event. |
| Build day | A form UI that collects and saves everyone's preferences. Organizer sees live count. |
| Output | Day 1 — Morning (1.5 hrs) |

| 🤖 Feature 3: AI Finds the Best Restaurant — The magical reconciler |  |
| --- | --- |
| What it does | Once all preferences are in, the AI analyses them together and returns Top 3 restaurant recommendations with a reason. It accounts for dietary constraints (Jain = hard filter), majority cuisine, and budget range. No paid API needed — this is a pure scoring algorithm. |
| How to build it | 1. Python script (or Flask endpoint) reads all preferences for the session. 2. Apply hard filters first: any Jain member → only Jain-friendly restaurants. Any Veg-only → must have veg options. 3. Score remaining restaurants: +3 per cuisine match, +2 if within budget, +1 per star above 3.5, -2 per 10 min extra delivery time. 4. Return sorted top 3 with score breakdown as JSON. 5. Node.js calls this Python endpoint via POST /ai/recommend, passes preferences array, returns results to React. 6. React shows RestaurantCard.jsx for each with: name, stars, delivery time, 'why this works' text, and a Select button. |
| Tech stack | AI/Logic: Python (recommend.py — pure scoring, no ML needed). API bridge: Flask GET /recommend or call Python script from Node with child_process. Backend: Node.js routes it. Frontend: React (RestaurantPicker.jsx, RestaurantCard.jsx). DB: MongoDB (mock restaurant data or Swiggy scrape). |
| Build day | Top 3 restaurant cards shown to organizer with a reason. Organizer picks one to lock in. |
| Output | Day 1 — Afternoon (2–3 hrs) |

| 🍽️ Feature 4: Everyone Picks Their Own Items — Personal order, shared session |  |
| --- | --- |
| What it does | Once the restaurant is chosen, all session members see the menu. Each person picks their own dishes. The AI pre-highlights 2–3 dishes that match their stated preferences (e.g., if someone said Veg + North Indian, show Paneer Butter Masala first). |
| How to build it | 1. Organizer selects restaurant → PATCH /sessions/:id/restaurant { restaurantId }. 2. All members' React pages auto-refresh (polling or Socket.io) and show MenuView.jsx. 3. Menu data: either mock JSON (Day 1 MVP) or fetched from Swiggy scraper. 4. Each menu item has: name, price, veg/non-veg flag, tags (spicy, Jain, etc.). 5. Python AI pre-filters: for each member, sort menu items by preference match score and mark top 3 as 'Recommended for you'. 6. Member clicks + on items → local React state builds their personal cart. 7. On 'Confirm Order': POST /sessions/:id/members/:memberId/order { items: [{itemId, qty, price}] }. |
| Tech stack | Frontend: React (MenuView.jsx, MenuItemCard.jsx, PersonalCart.jsx). Backend: Node.js + Express. AI: Python script for per-member menu sorting. DB: MongoDB (menu items, member orders). Mock data: JSON file with 30–50 menu items. |
| Build day | Each person sees the menu and confirms their items. Orders saved per member in MongoDB. |
| Output | Day 1 — Afternoon (2 hrs) |

| 🛒 Feature 5: One Shared Cart Built Automatically — The aggregator |  |
| --- | --- |
| What it does | After all members confirm their items, the system automatically merges them into one unified cart — grouping identical items, calculating subtotals per person and a grand total. The organizer does not manually add anything. |
| How to build it | 1. GET /sessions/:id/cart — backend queries all member orders for this session. 2. Aggregate: group by itemId, sum quantities, compute line total. Build a cart object: { items: [{name, qty, unitPrice, total, orderedBy:[names]}], grandTotal, perPersonBreakdown }. 3. React CartView.jsx shows: a table with all items grouped, who ordered what, per-person totals, and grand total. 4. Organizer can see individual breakdowns (useful for splitting bills later). 5. 'Ready to Order' button becomes active once all members have confirmed. |
| Tech stack | Backend: Node.js + Express (GET /sessions/:id/cart with MongoDB aggregation pipeline). Frontend: React (CartView.jsx, CartItemRow.jsx). DB: MongoDB aggregation ($group, $sum). No AI needed here — pure data aggregation. |
| Build day | A unified cart view showing all items, quantities, per-person breakdown, and grand total. |
| Output | Day 2 — Morning (1.5 hrs) |

| 🎟️ Feature 6: Best Coupon Applied Automatically — The savings hack |  |
| --- | --- |
| What it does | The system checks all available coupons for this restaurant/order value and automatically applies the one that saves the most money. No manual promo code hunting. |
| How to build it | 1. Maintain a coupons collection in MongoDB: { code, discountType: 'flat'¦'percent', value, minOrder, applicableTo: ['restaurant123'], expiresAt }. 2. Seed with 5–10 realistic mock coupons (e.g., FLAT100 = flat ₹100 off orders >₹500; SAVE20 = 20% off up to ₹200). 3. Python script (or Node.js function) coupon_picker.py: filter valid coupons for this restaurant + cart total → calculate effective savings for each → return best one. 4. POST /sessions/:id/apply-coupon — auto-called when cart is ready. 5. Cart view updates to show: original total, coupon code applied, discount amount, final total. |
| Tech stack | Logic: Python coupon_picker.py (simple filter + max savings). Backend: Node.js (POST /sessions/:id/apply-coupon). DB: MongoDB (coupons collection). Frontend: React (CouponBadge.jsx component in CartView). Mock coupons seeded via seed.js script. |
| Build day | Cart shows applied coupon with savings amount. Best coupon selected automatically. |
| Output | Day 2 — Morning (1 hr) |

| ✅ Feature 7: Organizer Reviews and Places the Order — The one-tap confirm |  |
| --- | --- |
| What it does | The organizer sees a final order summary — all items, total with coupon applied, delivery address — and hits one 'Place Order' button. The order is submitted (to Swiggy or mock). Session status updates to 'Order Placed'. |
| How to build it | 1. FinalReview.jsx shows full cart + coupon + total + estimated delivery time. 2. Organizer adds/confirms delivery address (stored in organizer's profile or entered fresh). 3. 'Place Order' button calls POST /sessions/:id/place-order. 4. Backend: If mock mode — generate fake orderId, set status 'preparing', emit Socket.io event. If Swiggy mode — call Swiggy API/scraper with cart payload. 5. MongoDB session doc updated: { status: 'order_placed', orderId, placedAt }. 6. All session members' screens auto-update to show tracking page. |
| Tech stack | Frontend: React (FinalReview.jsx, PlaceOrderButton.jsx). Backend: Node.js (POST /sessions/:id/place-order). DB: MongoDB (session status update). Swiggy: Mock JSON response OR real Swiggy automation (TBD). Real-time: Socket.io event 'order_placed' broadcast. |
| Build day | One-click order placement. Session status changes to 'placed'. All members redirected to tracking. |
| Output | Day 2 — Afternoon (1.5 hrs) |

| 📍 Feature 8: Live Order Tracking for Everyone — No more 'bhai order hua?' messages |  |
| --- | --- |
| What it does | After the order is placed, every session member sees a live tracking screen: Order Accepted → Being Prepared → Out for Delivery → Arrived. No one needs to ask the organizer. Status updates in real time. |
| How to build it | 1. Socket.io server in Node.js handles the 'tracking' room for each sessionId. 2. All clients on joining tracking page emit socket.join(sessionId). 3. React TrackingPage.jsx renders a progress stepper: 4 stages with icons, timestamps, and an animated current-stage indicator. 4. Mock mode: Node.js emits status updates on a timer (30s each stage) to simulate order progress. 5. Real Swiggy mode: Poll Swiggy order status API every 30s and broadcast via Socket.io. 6. When status = 'delivered', show a celebration animation and a 'Rate your experience' prompt. 7. Session doc archived in MongoDB after delivery. |
| Tech stack | Real-time: Socket.io (server in Node.js, client in React). Frontend: React (TrackingPage.jsx, StatusStepper.jsx). Backend: Node.js event emitter + Socket.io broadcast. DB: MongoDB (order status log). Mock: setInterval status progression. |
| Build day | Live tracking page that all session members can open. Status updates in real time via websocket. |
| Output | Day 2 — Afternoon (1.5 hrs) |

# 5. Day-by-Day Sprint Plan

## Day 1 — Foundation + Intelligence

Morning (4 hrs) — Backend skeleton + Session + Preferences

- Set up Node.js + Express server, connect MongoDB, define all schemas (Session, Preference, Restaurant, Member Order, Coupon)

- Feature 1: POST /sessions (create) + GET /sessions/:id (join). React: CreateSession + JoinSession pages.

- Feature 2: POST /sessions/:id/preferences. React: PreferenceForm. Organizer dashboard with live count.

- Seed mock restaurant data (10–15 restaurants with cuisine, diet flags, ratings, delivery time, mock menu).

Afternoon (4 hrs) — AI Layer + Menu

- Feature 3: Write Python recommend.py scoring script. Wire it to Node.js via Express route. React: RestaurantPicker page with top 3 cards.

- Feature 4: React MenuView with per-item add/remove. POST /sessions/:id/members/:id/order to save picks. Python dish suggestion (sort menu by preference match).

- End-of-day checkpoint: Full flow from session creation to everyone confirming their items should work end-to-end.

## Day 2 — Cart, Coupons, Order, Tracking

Morning (3 hrs) — Cart + Coupon

- Feature 5: GET /sessions/:id/cart with MongoDB aggregation. React CartView with per-person breakdown table.

- Feature 6: Seed mock coupons. Python coupon_picker.py. POST /sessions/:id/apply-coupon. React CouponBadge in cart.

- Test the full cart + coupon flow with 3–4 mock members.

Afternoon (3 hrs) — Order + Tracking

- Feature 7: POST /sessions/:id/place-order. Mock order placement. FinalReview React page. Socket.io 'order_placed' event broadcast.

- Feature 8: TrackingPage.jsx with 4-stage stepper. Socket.io room for session. Mock timer-based status progression (30s per stage).

- Final end-to-end test with multiple browser tabs simulating different team members.

# 6. MongoDB Data Models (Quick Reference)

sessions collection

{ _id, sessionId (UUID), organizerId, status ("collecting"|"restaurant_picked"|"ordering"|"order_placed"|"delivered"), restaurantId, orderId, couponApplied, members: [memberId], createdAt, placedAt }

preferences collection

{ _id, sessionId, memberId, memberName, cuisine: ["NorthIndian","Chinese",...], diet: ["veg","jain",...], budget: "<200"|"200-400"|"any", submittedAt }

restaurants collection (mock/seeded)

{ _id, name, cuisines: [], rating, deliveryTimeMin, vegFriendly, jainFriendly, pricePerPerson, location, menu: [{itemId, name, price, veg, tags:[]}] }

orders collection

{ _id, sessionId, memberId, memberName, items: [{itemId, name, qty, unitPrice}], subtotal, confirmedAt }

coupons collection

{ _id, code, discountType: "flat"|"percent", value, minOrderValue, maxDiscount, restaurantId (null=all), expiresAt, active }

# 7. Swiggy Integration Strategy

Build in two stages. Start with mock data so the entire product works end-to-end in 2 days. Add real Swiggy integration separately as a follow-up.

Stage 1 — Mock Data (MVP, use for demo)

- Seed MongoDB with 10–15 restaurants, each with a 20–30 item menu

- Seed 5–10 coupons with different types (flat, percent, min-order conditions)

- Order placement = generate a fake orderId and simulate tracking with setInterval

- Entire product is fully demoable with zero dependency on Swiggy

Stage 2 — Real Swiggy (Optional, post-MVP)

- Use unofficial Swiggy APIs (reverse-engineered from app traffic) or a community scraper library

- Restaurant list: GET https://www.swiggy.com/dapi/restaurants/list/v5 with lat/lng

- Menu: GET https://www.swiggy.com/dapi/menu/pl?page-type=REGULAR_MENU&restaurantId=...

- Cart + order: Requires authenticated session — use Puppeteer to automate browser-based Swiggy login and cart fill

- Coupon list: Parse from Swiggy cart page response

Note: Swiggy does not have a public API. Unofficial API usage may violate their ToS. For a college project or internal demo this is acceptable; for a production app, consider a food aggregator API like Zomato/Swiggy partner programs.

# 8. Recommended Folder Structure

Backend (Node.js)

/server
  /routes        — sessions.js, preferences.js, cart.js, orders.js
  /models        — Session.js, Preference.js, Restaurant.js, Order.js, Coupon.js
  /controllers   — sessionController.js, cartController.js, orderController.js
  /ai            — recommend.js (calls Python), couponPicker.js
  /sockets       — trackingSocket.js
  /seed          — seed.js (populate mock data)
  server.js      — Express app entry point

AI Layer (Python)

/ai
  recommend.py   — Restaurant scoring algorithm
  dish_suggest.py — Per-member dish ranking
  coupon_picker.py — Best coupon selection
  app.py         — Flask server exposing /recommend, /suggest, /coupon

Frontend (React)

/client/src
  /pages         — CreateSession, JoinSession, PreferenceForm, RestaurantPicker, MenuView, CartView, FinalReview, TrackingPage
  /components    — RestaurantCard, MenuItemCard, PersonalCart, CartSummary, CouponBadge, StatusStepper
  /api           — api.js (Axios calls to backend)
  /socket        — socket.js (Socket.io client setup)
  App.jsx, index.jsx

# 9. Demo-First Priority Order

If you are building this for a hackathon, college project, or to show someone, build in this order — each step gives you something that looks finished and impressive:

- Session creation + shareable link (Features 1) — 'Look, I open this URL and I'm in.'

- Preference form with live count on organizer side (Feature 2) — 'Everyone fills their form, organizer sees 3/5 done.'

- AI restaurant picker (Feature 3) — 'Click Find Restaurant → AI shows 3 options with reasons.'

- Shared cart view (Feature 5) — 'All orders combined automatically.'

- Coupon badge (Feature 6) — '₹120 saved automatically.'

- Live tracking stepper (Feature 8) — 'Everyone sees the order status.'

Features 4 (menu picker) and 7 (final review + place order) can be simplified to a single 'confirm order' button for demo purposes and fleshed out after.

# 10. Final Summary

| # | Feature | Build Day | Time Est. | Core Tech |
| --- | --- | --- | --- | --- |
| 1 | Session Creation | Day 1 AM | 1.5 hrs | Node + React + Mongo |
| 2 | Preference Form | Day 1 AM | 1.5 hrs | React + Express + Mongo |
| 3 | AI Restaurant Picker | Day 1 PM | 2.5 hrs | Python + Node + React |
| 4 | Menu Item Selection | Day 1 PM | 2 hrs | React + Node + Mongo |
| 5 | Shared Cart Builder | Day 2 AM | 1.5 hrs | Mongo Aggregation + React |
| 6 | Auto Coupon Apply | Day 2 AM | 1 hr | Python + Node + Mongo |
| 7 | Review & Place Order | Day 2 PM | 1.5 hrs | Node + React + Swiggy |
| 8 | Live Order Tracking | Day 2 PM | 1.5 hrs | Socket.io + React |

Total estimated build time: ~13 hours of focused work across 2 days. The AI layer is entirely rule-based Python — no API keys, no external AI costs. Swiggy integration starts as mock data and can be upgraded to real later.

Build the chaos-free lunch experience. One session. One cart. One click.